SSN/VMS synergies pilot project

Kick off meeting 	Rome 11 October 2011

Agenda item 2.2

Lisbon, 22 September 2011

SSN/VMS synergies pilot project past activities

| Executive summary | This document presents the activities achieved so far in the framework of the SSN/VMS pilot project. |
| --- | --- |
| Action to be taken | As per paragraph 3. |
| Related documents | - Minutes of Directors meeting (FR, IT, SP) on maritime surveillance pilot projects (Lisbon, 10 March 2010) - Minutes of SSN High Level Steering Group 5 on “SSN/VMS pilot project” |

1. INTRODUCTION

The SSN/VMS synergies pilot project is the result of previous activities described below:

- 1st Technical Working Group (Paris, 29 June 2009)

The preparatory phase started with the participation of EMSA and three Member States (France, Italy and Spain). During the first meeting the participating MSs presented information on the status of their current systems (Fishing Monitoring Centres – FMCs) as well as the competent authorities responsible for each system. MSs experts agreed the following:

- The specific objective of the pilot project is to demonstrate the synergies between VMS and SSN functionalities outlining proposals for its implementation. An obvious SSN/VMS synergy is the access of FMCs to SSN AIS reports for the fishing vessels operating in areas covered by AIS.

- For the purposes of the pilot project, a number of fishing vessels which are already fitted with both VMS and AIS need to be identified. France, Italy and Spain informed EMSA of the particulars of specific fishing vessels flying under their flags.

- EMSA/CFCA meeting (Lisbon, 6 October 09)

- EMSA presented the operational concept of the SSN/VMS pilot project to CFCA which was agreed by the experts of both Agencies with slight modifications.

- CFCA informed EMSA of a new fisheries Council regulation that creates an obligation for the MSs to check/verify VMS information of fishing vessels against AIS. This would give legal grounds for EMSA and CFCA to work together with the MSs towards the exploitation of AIS for fisheries monitoring purposes and for cross-checking with VMS.

- 2nd Technical Working Group (Vigo, 4 December 2009)

The meeting agreed the following:

- The operational concept of the pilot projects was supported by the participating MSs and Agencies (EMSA and CFCA) with slight modifications.

- The experts of Italy, Spain and CFCA agreed to move forward for the pilot projects. France was very much willing to participate, but their participation could not be confirmed (for the VMS/SSN pilot they were still awaiting confirmation from their Ministry of Fisheries).

- EMSA and CFCA agreed to coordinate matters of a technical nature. As a follow up to the meeting, EMSA (in cooperation with CFCA) completed the technical specifications.

- 3rd Technical Working Group (Madrid, 31 May 2010)

    - The concept paper and the technical specifications were validated

- EMSA and 3 Director (IT, ES, FR) meeting (Lisbon, 10 March 2010)

- The SSN/VMS pilot project principles and the implementation phases were discussed and agreed.

- CFCA letter to DG MARE

- CFCA asked the opinion of the Commission about their possible participation in the pilot project. The final decision is pending.

- 5th Meeting of the SSN HLSG (Brussels, 14 April 2011)

- EMSA presented the background, operational concepts and the benefits of the pilot project and the progress made so far. EMSA mentioned that the preparatory phase started in May 2010 and has been successfully concluded with the participation of three MSs (Italy, France and Spain).

- EMSA also announced that the technical implementation required for the VMS/SSN synergies pilot project should be completed in June 2011 and invited MSs willing to participate in the pilot project to express their interest by June 2011.

- FR stated that in relation to VMS/SSN the French Ministry for Agriculture had requested that the FR administration withdraw from the project for data protection reasons.

- The Commission invited Member States to take note of the information provided.  Member States willing to participate in the SSN/VMS synergies pilot project were invited to express their interest directly to EMSA.

- Member States response

- Italy and Spain continued their participation in the next phase of the pilot project.

- New participant states (Malta, Norway and Poland) expressed their willingness to join the project in 2011.

- CFCA invitation to EMSA (Vigo, 18 October 2011)

- The pilot project was added in the agenda of the next CFCA Administrative Board meeting (Vigo, 18 October 2011). A letter was sent to EMSA inviting the Agency to present the current project status.

2. PILOT PROJECT PHASES

The pilot project encompasses two main phases:

- The first phase consisted of two stages: preparatory activities and technical implementation & testing. The preparatory activities stage defined the operational concept and the technical specification to be implemented at SSN core level in order to minimize any financial and technical impact on the participating countries. This stage was successfully completed in May 2010. The second stage included the technical implementation and testing of the IT services to be fitted in the SSN central system (the so-called “VMS proxy”). The technical specifications required certain technical developments at the SSN central level but there was no technical impact at Member State level (either at the FMCs, or in the SSN national applications). EMSA completed this stage in September 2011 and thereafter requested to the participating FMCs to perform some preliminary activities.

- A second phase is planned to start in October 2011 and includes the operational activities, such as the data exchange between EMSA and the participating FMCs. After this 6-month phase, EMSA will prepare a final report taking into account any relevant findings reported by the participating FMCs and any proposal they may make. The participants will also assess the effectiveness of the project and the added value that SSN can bring to the VMS sector over the long term.

| Phase | Deadline |
| --- | --- |
| - Preparatory activities - Focus on the operational concept - Definition of the technical specification - Technical implementation and testing - Development and testing of IT services at SSN central level | May 2010 September 2011 |
| - Operational Phase (6 months) - Preliminary activities - Data exchange between EMSA and participating FMCs - Assessment of the results | October 2011 - April 2012 |

The following table summarizes the phases:

The detailed schedule is presented as follows:

3. ACTIONS REQUIRED

Participating MSs are invited to take note of the above mentioned information.